AI FINANCE & COMPLIANCE COPILOT

4-6 Week Solo/Duo Build Plan

A working prototype of the core loop, scoped for one or two builders with no fixed team

Compressed companion to: AI Finance & Compliance Copilot — Execution Roadmap (9-phase / 5-11 month version)

# What This Plan Is (and Isn't)

The full execution roadmap assumes a funded team building toward a production system with live bank integrations, multi-client workflows, tax/compliance automation and formal security hardening — realistically 5-11 months. That is not this.

This plan targets a different, achievable goal: a working prototype of the core loop — data in → categorize → match → reconcile → flag exceptions → human approves → dashboard shows it — built solo or in a pair, in 4-6 weeks, on sandbox or uploaded data. Its purpose is to prove the concept and win a pilot partner or early conversation, not to handle live regulated financial data in production.

If it works, the next step is the full roadmap's Phase 1 onward — not a rewrite. This build is meant to be extended, not thrown away.

# 1. What's Cut, and Why

These aren't corners — they're real modules that don't fit a 4-6 week solo build. Cutting them consciously is what makes the rest achievable.

| Cut | Why | Revisit when |
| --- | --- | --- |
| Live bank / Account Aggregator integration | Regulated integration + legal review is its own multi-week track, independent of engineering effort. | After a pilot partner is confirmed and you have runway to do it properly. |
| Multi-client CA workspace | Real module: portfolio view, cross-client attention queue, per-firm permissions. | Once one client's loop is proven. |
| Tax/compliance automation | Jurisdiction-specific, legally reviewed, versioned — not a weekend feature. | Full roadmap Phase 6. |
| Forecasting & scenario planning | Needs a stable, reconciled ledger with history behind it first. | Full roadmap Phase 7. |
| ML anomaly detection | Needs data volume you won't have yet; rules-based checks cover the same ground for a demo. | Once real transaction volume exists. |
| Penetration testing / formal hardening | Meaningful security work, not a checkbox — can't be compressed without becoming theater. | Before any real client data touches the system, full roadmap Phase 8. |

# 2. Week-by-Week Execution Guide

## Week 1 — Skeleton + real data model

Goal: Get one real (or realistically anonymized) dataset from a prospective pilot user into a working schema — no bank integration, upload only.

### Do

- Set up basic auth and a single organization — skip multi-tenant complexity for now.

- Design a minimal PostgreSQL schema: transactions, invoices, vendors/customers, journal entries, audit log. Nothing beyond what week 2-4 needs.

- Build CSV/bank-statement upload as the data entry point.

- Get one real target user's data (or a close proxy) loaded end to end before writing any categorization logic.

### Ship by end of week

- Working upload → database pipeline on real data.

- Schema that maps cleanly to the target user's actual chart of accounts.

Done means: A CSV of real transactions is sitting in the database, correctly parsed, before week 2 starts.

## Week 2 — Categorization + reconciliation

Goal: Build the single most important piece of the loop — this is the core value proposition.

### Do

- Build rules-based transaction categorization first — fast, deterministic, no model needed.

- Add a thin AI-assisted layer on top for the categories rules can't confidently resolve.

- Build transaction-to-invoice/bill matching with a confidence score.

- Build the unreconciled-transaction queue.

### Ship by end of week

- Categorized transactions with a visible confidence level.

- A working match/reconcile flow, even if manual fallback is common.

Done means: You can run a month of real transactions through and get a materially better starting point than a blank ledger.

## Week 3 — Exceptions + explanations

Goal: Add just enough intelligence to make the system trustworthy, without building anything that needs data volume you don't have.

### Do

- Add simple rules-based duplicate/anomaly checks: duplicate invoice numbers, exact-amount duplicates, missing required fields.

- Add an AI layer that explains why a transaction was categorized a certain way.

- Add a narrow natural-language Q&A grounded strictly in the loaded data — never let it invent a figure.

### Ship by end of week

- Exception list surfaced from rules-based checks.

- Plain-language explanation attached to each categorization.

Done means: A non-technical reviewer can look at any flagged item and understand why it was flagged, without asking you.

## Week 4 — Review queue + dashboard

Goal: Make it demoable — this is the week that turns a backend into a product a CA can actually use.

### Do

- Build the human-in-the-loop approve/reject queue, writing every decision to the audit log.

- Build a simple dashboard: P&L, balance sheet, cash-flow, unreconciled items, flagged exceptions.

- Do a full internal dry run of your own build before showing anyone else.

### Ship by end of week

- End-to-end demoable product: upload → review → approve → dashboard.

Done means: You can walk a CA through one full review cycle live, without touching code mid-demo.

## Week 5 — Pilot dry run

Goal: Get real signal from a real (or close-to-real) user before polishing anything further.

### Do

- Run your target user's actual data through the system end to end.

- Sit with them while they use the review queue — watch, don't explain.

- Fix what breaks their workflow; ignore what's only cosmetically imperfect.

- Measure their time-to-review against their current manual process.

### Ship by end of week

- A measured time-saved number, even a rough one.

- A prioritized list of what actually needs fixing, from observed use rather than guesswork.

Done means: You have one number you can put in a pitch: hours saved, or exceptions caught that were previously missed.

## Week 6 — Polish + pitch prep

Goal: Convert a working prototype into something that opens the next conversation — a pilot agreement, an investor meeting, or a scoped next phase.

### Do

- Fix what the dry run actually surfaced — nothing new.

- Tighten the weakest screen in the demo path.

- Prepare pilot terms, a pitch narrative, or a scoped plan for the next phase (real bank integration, second client, more automation).

### Ship by end of week

- A stable demo build.

- A concrete next-step ask, backed by the week 5 numbers.

Done means: You can hand this to someone else — a pilot partner, an investor, a hire — and it stands on its own.

# 3. If You Fall Behind

Weeks 1-2 are where solo builds usually slip — the schema and reconciliation logic are genuinely hard even at small scope. If you're behind by the end of week 2, cut in this order:

- Cut week 3's exception detection before anything else — nice-to-have, not core to the demo.

- Compress week 5's dry run to a single session rather than an iterative week — one real data point beats none.

- Never cut week 4's review queue. It's what makes this demoable to a CA at all — without it, you have a backend, not a product.

# 4. After Week 6

If the prototype earns a pilot partner or funding conversation, the next step is not a rewrite — it's picking up the full execution roadmap from its Phase 1 (Foundation), using this build's schema and logic as the starting point rather than scaffolding. The main gaps to close in order: proper multi-tenant isolation, live bank/Account Aggregator integration with legal review, and the security hardening deferred here.